**GME Online with multilanguage support**

1. It is developed by displaying the language directly on a web page..

|  |  |
| --- | --- |
| English Page | <h1 class="main-title">Hello</h1> |
| Korean Page | <h1 class="main-title">안녕하세요</h1> |
| Vietnam Page | <h1 class="main-title">Xin chào.</h1> |
| Russian Page | <h1 class="main-title">привет</h1> |

2. We will develop the page and the resource separately.

|  |  |
| --- | --- |
| Integration Page | <h1 class=”main-title”>Development</h1> |

|  |  |  |  |
| --- | --- | --- | --- |
| **Korean language** | **English language** | **Vietnamese language** | **Russian language** |
| 안녕하세요 | Hello | Xin chào | привет |
| 감사합니다. | Thank you | Cảm ơn bạn. | Благодарю вас. |
| 반갑습니다. | Nice to meet you. | Rất vui được gặp bạn. | Приятно познакомиться. |

3. Comparison between pre-development and post-development.

|  |  |
| --- | --- |
| **Pre-development** | **Post-development** |
| Adding pages and resources. | Add resouce by language |
| Change the country-specific page | Change resource by language |
| Difficult to maintain | Easy to maintain. |

4. Resource code by country.

|  |  |
| --- | --- |
| English language | en-US |
| Cambodia language | km-KH |
| Srilangka language | si-LK |

5. Resource of Development (M/M)

|  |  |
| --- | --- |
| **list of development** | **M/M** |
| Develop of resource per page | 0.5 M/M |
| Working of resource | 0.25 M/M |
| Test and maintenance | 0.25 M/M |
| Sum | 1 M/M |

6. Schedule of Development

|  |  |  |
| --- | --- | --- |
| **Activity** | **Start Date** | **End Date** |
| Develop of resource per page | 1 August | 14 August |
| Working of resource | 8 August | 14 August |
| Test and Maintenance | 16 August | 21 August |